Dependency & Workflow Summary

| Module / Folder | Depends on… | Order | Complexity | Criticality | Independent? | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| raw/ | — | 1 | Low | High | Yes | Source data (Parquet, CSV). |
| ingestion/ | raw/ | 2 | Medium | High | No | Downloading and normalizing raw files. |
| processed/ | ingestion/ | 3 | Medium | High | No | Cleaned and segmented texts ready for embedding. |
| embeddings/ | processed/ | 4 | Medium | High | No | Generating and validating vector embeddings. |
| src/retriever/ | embeddings/ | 5 | High | High | No | Semantic search logic (k-NN retrieval, hyperparameter tuning). |
| src/generator/ | src/retriever/ | 6 | High | High | No | Prompt design and LLM calls for answer generation. |
| models/quantized/ | — (requires base model checkpoint) | 5a | Medium | Medium | Partially | Quantization to 4–8 bits. Can begin once a pretrained checkpoint is available. |
| src/cache/ | src/generator/ | 7 | Medium | Medium | No | Caching responses in Redis/Memcached to reduce repeated LLM calls. |
| src/fallback/ | models/quantized/ + src/generator/ | 8 | Medium | Medium | No | Automatic switch to quantized local model on API failure or quota exhaustion. |
| src/rlhf/ | src/generator/ | 9 | High | Medium | Partially | PPO/SFT training with human feedback to refine response quality (nice-to-have for an MVP). |
| models/checkpoints/ | src/rlhf/ | 9a | Medium | Medium | No | Storing RLHF-trained model weights. |
| services/api/ | src/retriever/, src/generator/, cache/, fallback/ | 10 | High | High | No | REST/GraphQL endpoints that glue the pipeline together. |
| services/frontend/ | services/api/ | 11 | Medium | Medium | No | Web or mobile client (e.g., React) consuming the API. |
| services/worker/ | ingestion/, retriever/, rlhf/ | 5b/9b | Medium | Medium | Partially | Asynchronous tasks (re-indexing, scheduled RLHF retraining). |
| tests/ | all of the above | 12 | Medium | High | Partially | Unit and integration tests; skeletons and templates can be prepared early and evolve with modules. |
| deployment/ | services (api, worker), tests | 13 | High | High | Partially | Dockerfiles, Kubernetes/Serverless configs, CI/CD pipelines; templates can be drafted while dev is ongoing. |
| docs/ | overall architecture | 14 | Low | Medium | Yes | Architecture diagrams, setup guides, contribution and user documentation; can start with initial design and refine as features solidify. |

Dependency & Workflow Summary

  Data pipeline: raw/ → ingestion/ → processed/ → embeddings/

  Core RAG: embeddings/ → src/retriever/ → src/generator/

  Optimizations: src/generator/ → { src/cache/, src/fallback/ }

  Quality tuning (optional): src/generator/ → src/rlhf/ → models/checkpoints/

  Services: retriever/generator/cache/fallback → services/api/ → services/frontend/

  Support tasks (parallel):

- models/quantized/

- services/worker/

- tests/

- deployment/

- docs/